Appendix 3—Status of data acquisition activities

| Item | Source | Status | Expected Acquisition date (2000) |
| --- | --- | --- | --- |
| Daily Rainfall at Airport weather station, for over 20 years | Met. Services | To be prepared and mailed via courier by Met. Services | Nov 15 |
| Streamflow records from Dams | Agriculture Dept. | Have to make new attempts at contacting network manager | Uncertain |
| Flood Elevations | DDN and surveying crew Digital Flood map | Survey work to start by Nov 10 and continue for 4 days Hardcopy in possession; digital map needed and request to be made to DCA | Nov 20 Nov 20 |
| Soils map (land capability map for agriculture) | Maybe OAS, or Jacob Opeydi | Follow up required | Nov 15 |
| DEM islandwide | Jacob Opeydi | Available from the project’s webpage | Acquired |
| Details of the creek—cross-sections, bridge and culvert dimensions, slope of streams; floodplain elevation details | Survey crew | Surveys to start by Nov 10 | Nov 20 |