Appendix 3—Status of data acquisition activities—ST. KITTS

| Item | Source | Status | Expected Acquisition date (2000) |
| --- | --- | --- | --- |
| Daily Rainfall from station representing College St. Ghaut and Wash Ghaut watersheds. | SSMC, through Bob Warner, Airport Op. Man. | To be prepared and mailed via courier by local coordinator, David Keith (DK) | Nov 15 |
| Streamflow records at Water Dept. intake stations | Water Dept., Mr. Cromwell Williams | Mailed via courier and received, 00-11-10 | Acquired |
| Flood Elevations | Surveying crew on College St. | Survey work to start by Nov 02 and continue for 8 days | Nov 20 |
| Soils map (land capability map for agriculture) | Maybe through Dwight Francis , or Jacob Opeydi | Follow up required | Nov 15 |
| DEM islandwide | Jacob Opeydi | Available from the project’s web page | Acquired |
| Details of College St. and Wash Ghauts, —cross-sections, bridge and any other hydraulic structure dimensions, slope of streams; floodplain elevation details | Survey crew | Surveys to start by Nov 02 | Nov 20 |

Appendix 3—Status of data acquisition activities—NEVIS

| Item | Source | Status | Expected Acquisition date (2000) |
| --- | --- | --- | --- |
| Daily Rainfall from station representing Bath Ghaut and Nisbett Ghaut watersheds. | Agriculture Dept., through Sam Powell, Chief Extension Officer | To be prepared and mailed via courier by local coordinator, David Keith (DK) | Nov 15 |
| Streamflow records from Water Dept. | Water Dept., Mr. Floyd Robinson | To be prepared and mailed | Nov 15 |
| Flood Elevations | Surveying crew on Bath Ghaut and Camps River | Survey work to start by Nov 02 and continue for 8 days | Nov 20 |
| Soils map (land capability map for agriculture) | Planning Dept. | Follow up required | Nov 15 |
| DEM islandwide | Jacob Opeydi | Available from the project’s web page | Acquired |
| Details of Bath Ghaut and Camps River —cross-sections, bridge and any other hydraulic structure dimensions, slope of streams; floodplain elevation details | Survey crew | Surveys to start by Nov 02 | Nov 20 |